# Socrates Library & Socrates2 Project - Complete Roadmap

**Date Created:** November 9, 2025
**Current Status:** Socrates v0.1.0 published to PyPI, Socrates2 testing suite 55/132 tests passing
**Scope:** All planned improvements to the Socrates library and Socrates2 application

---

## Table of Contents

1. [Socrates Library (PyPI Package) Improvements](#socrates-library-pypi-package-improvements)
2. [Socrates2 Application Development](#socrates2-application-development)
3. [Documentation Requirements](#documentation-requirements)
4. [Testing & Quality Assurance](#testing--quality-assurance)
5. [Performance & Optimization](#performance--optimization)
6. [Multi-Domain Expansion](#multi-domain-expansion)
7. [DevOps & Deployment](#devops--deployment)
8. [Priority Matrix](#priority-matrix)
9. [Timeline Estimates](#timeline-estimates)

---

## Socrates Library (PyPI Package) Improvements

### Core Engine Enhancements

#### 1. QuestionGenerator Engine (Priority: HIGH)

**Current State:**
- ✅ Basic question generation implemented
- ✅ Coverage calculation working
- ✅ Next category identification functional

**Improvements Needed:**

1. **Question Refinement Algorithm** (2-3 weeks)
- Implement multi-turn refinement process
- Add quality scoring for generated questions
- Implement feedback loop for question improvement
- Add contextual follow-up questions
- Generate variant questions for same topic
- **Effort:** ~40 hours
- **Files to Create:** `refinement_engine.py`, `question_scorer.py`

2. **Template System Enhancement** (2 weeks)
- Expand from 15 to 50+ question templates
- Add domain-specific templates (see Multi-Domain Expansion)
- Create template composition system (combine templates)
- Template versioning and deprecation system
- Community template contributions system
- **Effort:** ~30 hours
- **Files to Create:** `templates/`, `template_loader.py`, `template_validator.py`

3. **Adaptive Questioning** (3 weeks)
- Implement question difficulty levels (beginner→expert)
- Adapt questions based on user experience level
- Adjust question complexity based on response quality
- Skip questions when high confidence achieved
- **Effort:** ~45 hours
- **Files to Create:** `adaptive_engine.py`, `difficulty_classifier.py`

4. **Question Caching & Optimization** (1 week)
- Cache generated questions to reduce API calls
- Implement cache invalidation strategy
- Question cache analytics (which questions asked most)
- **Effort:** ~15 hours
- **Files to Create:** `question_cache.py`

---

#### 2. ConflictDetectionEngine (Priority: HIGH)

**Current State:**
- ✅ Basic conflict detection implemented
- ✅ Conflict severity scoring
- ✅ Conflict suggestions provided

**Improvements Needed:**

1. **Advanced Conflict Patterns** (3 weeks)
- Implement 20+ conflict detection patterns beyond contradiction
- **Examples:**
- Scope creep patterns (conflicting timelines)
- Resource constraints vs requirements
- Security vs usability conflicts
- Performance vs feature completeness
- Cost vs feature scope
- Pattern library with templates
- **Effort:** ~50 hours
- **Files to Create:** `conflict_patterns.py`, `pattern_library.py`

2. **Conflict Resolution Suggestions** (2 weeks)
- Generate multiple resolution paths for each conflict
- Score resolution paths by impact and effort
- Provide prioritized resolution steps
- Track which resolutions work best
- **Effort:** ~30 hours
- **Files to Create:** `resolution_engine.py`, `resolution_scorer.py`

3. **Conflict Visualization** (1 week)
- Create conflict dependency graph
- Identify which conflicts block others
- Critical path analysis for conflict resolution
- **Effort:** ~15 hours
- **Files to Create:** `conflict_graph.py`

4. **Team Conflict Management** (2 weeks)
- Implement multi-stakeholder conflict detection
- Identify conflicts based on different perspectives
- Consensus building suggestions
- **Effort:** ~25 hours
- **Files to Create:** `team_conflict_engine.py`

---

#### 3. BiasDetectionEngine (Quality Controller) (Priority: MEDIUM-HIGH)

**Current State:**
- ✅ Basic bias detection
- ✅ Quality scoring
- ✅ Suggestion generation

**Improvements Needed:**

1. **Expanded Bias Categories** (2 weeks)
- **Current:** Generic bias detection
- **Add:**
- Confirmation bias detection
- Availability bias detection
- Anchoring bias detection
- Sunk cost fallacy detection
- Groupthink risk detection
- Overcomplexity bias
- Analysis paralysis indicators
- **Effort:** ~25 hours
- **Files to Create:** `bias_patterns.py`, `bias_detector_advanced.py`

2. **Accessibility & Inclusivity Checks** (2 weeks)
- Validate specifications for accessibility requirements
- Check for inclusive design considerations
- Flag potential discrimination or exclusion
- **Effort:** ~20 hours
- **Files to Create:** `accessibility_checker.py`

3. **Quality Metrics Dashboard** (1 week)
- Implement comprehensive quality scoring
- Aggregate multiple quality indicators
- Historical quality tracking
- **Effort:** ~15 hours
- **Files to Create:** `quality_metrics.py`

4. **Custom Quality Rules** (1 week)
- Allow users/teams to define custom quality rules
- Domain-specific quality criteria
- Rule versioning and management
- **Effort:** ~15 hours
- **Files to Create:** `custom_rules_engine.py`

---

#### 4. LearningEngine (Priority: MEDIUM)

**Current State:**
- ✅ Basic user profiling
- ✅ Behavior tracking
- ✅ Personalization hints

**Improvements Needed:**

1. **Advanced User Profiling** (3 weeks)
- Machine learning-based skill assessment
- Domain expertise detection
- Preferred communication style identification
- Risk tolerance assessment
- Decision-making pattern analysis
- **Effort:** ~40 hours
- **Files to Create:** `user_profiler.py`, `skill_classifier.py`, `personality_detector.py`

2. **Predictive Analytics** (3 weeks)
- Predict specification completion time
- Predict likelihood of conflicts
- Predict project success probability
- Identify at-risk specifications early
- **Effort:** ~45 hours
- **Files to Create:** `predictor_engine.py`, `risk_analyzer.py`

3. **Recommendation System** (2 weeks)
- Recommend similar projects for comparison
- Recommend best practices based on user type
- Recommend external resources
- Community recommendations
- **Effort:** ~25 hours
- **Files to Create:** `recommendation_engine.py`

4. **Knowledge Graph Integration** (4 weeks)
- Build knowledge graph of user learnings
- Connect related specifications across projects
- Identify knowledge gaps
- Suggest knowledge enrichment
- **Effort:** ~50 hours
- **Files to Create:** `knowledge_graph.py`, `graph_builder.py`

---

### Data Models & Validation

#### 1. Model Expansion (Priority: MEDIUM-HIGH)

**Current Models:**
- ProjectData
- SpecificationData
- QuestionData
- ConflictData

**New Models Needed:**

1. **StakeholderData** (1 week)
- Stakeholder profiles
- Interests and concerns
- Communication preferences
- Influence/priority levels
- **Effort:** ~10 hours
- **File:** `models/stakeholder.py`

2. **ResourceData** (1 week)
- Budget constraints
- Timeline constraints
- Team/personnel allocation
- External dependencies
- **Effort:** ~10 hours
- **File:** `models/resource.py`

3. **RiskData** (1 week)
- Risk identification
- Risk probability/impact
- Mitigation strategies
- Risk tracking
- **Effort:** ~10 hours
- **File:** `models/risk.py`

4. **MetricsData** (1 week)
- Quality metrics
- Coverage metrics
- Confidence scores
- Project progress tracking
- **Effort:** ~10 hours
- **File:** `models/metrics.py`

5. **ApprovalData** (1 week)
- Sign-off tracking
- Review comments
- Approval workflows
- Version history
- **Effort:** ~10 hours
- **File:** `models/approval.py`

---

#### 2. Validation Framework (Priority: MEDIUM)

**Improvements Needed:**

1. **Custom Validators** (2 weeks)
- Pluggable validation system
- Domain-specific validators
- Constraint validation
- Business rule validation
- **Effort:** ~20 hours
- **File:** `validators/`

2. **Data Transformation Utilities** (1 week)
- Model conversion helpers
- Format normalization
- Data migration tools
- **Effort:** ~10 hours
- **File:** `transformers.py`

---

### API & Integration Layer

#### 1. Core Library API (Priority: HIGH)

**Current State:**
- Engine instantiation
- Basic method calls
- Data model creation

**Improvements Needed:**

1. **Fluent API Design** (1 week)
- Builder pattern for specification gathering
- Method chaining for pipeline operations
- Query-like syntax for analysis
- **Example:**
```python
result = (Socrates(project)
.gather_specifications()
.detect_conflicts()
.assess_quality()
.generate_improvements()
.build())
```
- **Effort:** ~15 hours
- **File:** `api/fluent_api.py`

2. **Batch Processing** (1 week)
- Process multiple projects simultaneously
- Parallel question generation
- Bulk conflict detection
- Performance optimizations
- **Effort:** ~15 hours
- **File:** `api/batch_processor.py`

3. **Async Support** (2 weeks)
- Async versions of all engines
- Async question generation
- Streaming responses
- **Effort:** ~25 hours
- **Files to Modify:** All engine files

4. **Plugin System** (2 weeks)
- Plugin interface definition
- Custom engine registration
- Hook system for lifecycle events
- Plugin marketplace/registry
- **Effort:** ~25 hours
- **Files to Create:** `plugins/`, `plugin_registry.py`

---

#### 2. LLM Integration Improvements (Priority: MEDIUM-HIGH)

**Current State:**
- Anthropic Claude integration
- Basic prompt engineering
- Response parsing

**Improvements Needed:**

1. **Multi-LLM Support** (2 weeks)
- Add OpenAI GPT support
- Add Google Gemini support
- Add local LLM support (Ollama, etc.)
- LLM abstraction layer
- **Effort:** ~25 hours
- **Files to Create:** `llm_providers/`, `llm_router.py`

2. **Prompt Engineering Framework** (2 weeks)
- Prompt templates library
- Few-shot examples
- Prompt versioning
- A/B testing prompts
- **Effort:** ~25 hours
- **Files to Create:** `prompts/`, `prompt_manager.py`

3. **Response Validation & Correction** (1 week)
- Validate LLM responses against schema
- Auto-correct malformed responses
- Fallback response handling
- **Effort:** ~15 hours
- **File:** `llm_response_validator.py`

4. **Token & Cost Management** (1 week)
- Track token usage per operation
- Cost estimation and tracking
- Budget warnings
- Optimization suggestions
- **Effort:** ~15 hours
- **File:** `cost_tracker.py`

---

### Utilities & Helpers

#### 1. Analytics & Reporting (Priority: MEDIUM)

**New Utilities Needed:**

1. **Project Analytics** (2 weeks)
- Question coverage analysis
- Conflict density metrics
- Quality trend analysis
- Stakeholder sentiment analysis
- **Effort:** ~20 hours
- **File:** `analytics/project_analytics.py`

2. **Comparison Tools** (1 week)
- Compare specifications across versions
- Compare projects in similar domains
- Trend analysis
- **Effort:** ~15 hours
- **File:** `analytics/comparison.py`

3. **Export Utilities** (1 week)
- Export to JSON, CSV, PDF, XLSX
- Custom report generation
- Template-based exports
- **Effort:** ~15 hours
- **File:** `export/`

---

#### 2. Testing & Simulation (Priority: MEDIUM)

**New Utilities Needed:**

1. **Specification Simulator** (2 weeks)
- Simulate project outcomes based on specs
- Monte Carlo simulation for uncertainty
- Scenario analysis tools
- **Effort:** ~25 hours
- **File:** `simulation/simulator.py`

2. **Test Data Generators** (1 week)
- Generate realistic test projects
- Generate edge case scenarios
- Generate benchmark datasets
- **Effort:** ~10 hours
- **File:** `testing/data_generators.py`

---

---

## Socrates2 Application Development

### Phase 1 - Core Platform (Currently In Progress)

**Status:** 55/132 tests passing, infrastructure ready

#### Completed:
- ✅ Database schema (users, projects, sessions)
- ✅ API endpoints structure
- ✅ Agent orchestration framework
- ✅ Testing suite (132 tests in tests_new/)
- ✅ Socrates library integration

#### Pending:
- ⏳ Fix remaining 77 test failures
- ⏳ Get tests to 100% passing
- ⏳ Implement authentication endpoints
- ⏳ Implement project endpoints
- ⏳ Implement session management endpoints

**Effort:** 2-3 weeks for full Phase 1 completion

---

### Phase 2 - Core Agent Features (Priority: HIGH)

**Timeline:** Weeks 3-6 after Phase 1 completion

#### 2.1 Socratic Questioning Agent (2 weeks)

**Features:**
- Interactive question-answer interface
- Real-time specification gathering
- Follow-up question generation
- Clarification request handling
- Conversation memory and context

**Endpoints:**
```
POST /api/v1/sessions/{session_id}/questions
POST /api/v1/sessions/{session_id}/answers
GET /api/v1/sessions/{session_id}/conversation
```

**Effort:** ~50 hours
**Deliverables:**
- Agent implementation
- API endpoints
- 20+ tests
- User documentation

---

#### 2.2 Conflict Detection Agent (2 weeks)

**Features:**
- Real-time conflict detection
- Conflict severity scoring
- Resolution suggestions
- Multi-stakeholder conflict analysis
- Conflict prevention hints

**Endpoints:**
```
POST /api/v1/projects/{project_id}/analyze-conflicts
GET /api/v1/projects/{project_id}/conflicts
POST /api/v1/projects/{project_id}/resolve-conflict/{conflict_id}
```

**Effort:** ~40 hours
**Deliverables:**
- Agent implementation
- API endpoints
- 20+ tests
- Conflict documentation

---

#### 2.3 Quality Controller Agent (2 weeks)

**Features:**
- Automated quality scoring
- Bias detection
- Accessibility validation
- Quality improvement suggestions
- Quality trend tracking

**Endpoints:**
```
POST /api/v1/projects/{project_id}/analyze-quality
GET /api/v1/projects/{project_id}/quality-report
POST /api/v1/projects/{project_id}/quality-issues/{issue_id}/resolve
```

**Effort:** ~40 hours
**Deliverables:**
- Agent implementation
- API endpoints
- 20+ tests
- Quality metrics documentation

---

#### 2.4 User Learning Agent (2 weeks)

**Features:**
- User behavior tracking
- Experience level assessment
- Personalized question generation
- Learning recommendations
- Skill development tracking

**Endpoints:**
```
GET /api/v1/users/{user_id}/profile
GET /api/v1/users/{user_id}/recommendations
POST /api/v1/users/{user_id}/learning-paths
GET /api/v1/users/{user_id}/skills
```

**Effort:** ~40 hours
**Deliverables:**
- Agent implementation
- API endpoints
- 20+ tests
- User personalization documentation

---

### Phase 3 - Advanced Features (Priority: MEDIUM-HIGH)

**Timeline:** Weeks 7-12 after Phase 1 completion

#### 3.1 Multi-Project Features

1. **Project Comparison** (1 week)
- Compare similar projects
- Identify common patterns
- Share learnings across projects
- **Effort:** ~15 hours

2. **Knowledge Sharing** (2 weeks)
- Share specifications across projects
- Template creation from projects
- Community best practices
- **Effort:** ~25 hours

3. **Project Analytics Dashboard** (2 weeks)
- Coverage metrics visualization
- Conflict trend analysis
- Quality trend analysis
- Team performance metrics
- **Effort:** ~30 hours

---

#### 3.2 Team Collaboration

1. **Multi-User Projects** (2 weeks)
- Role-based access control
- Comment threads on specifications
- Version history and rollback
- Merge conflict resolution
- **Effort:** ~30 hours

2. **Approval Workflows** (2 weeks)
- Define approval requirements
- Track sign-offs
- Notification system
- Audit trail
- **Effort:** ~25 hours

3. **Real-Time Collaboration** (2 weeks)
- WebSocket-based updates
- Live cursor tracking
- Real-time notifications
- Presence indicators
- **Effort:** ~30 hours

---

#### 3.3 Export & Integration

1. **Export to Multiple Formats** (2 weeks)
- PDF generation
- Excel export
- JSON export
- Markdown export
- Custom templates
- **Effort:** ~25 hours

2. **External System Integration** (2 weeks)
- GitHub integration (create repos, issues)
- Jira integration (create epics, stories)
- Slack integration (notifications)
- Microsoft Teams integration
- **Effort:** ~30 hours

---

### Phase 4 - Intelligence Layer (Priority: MEDIUM)

**Timeline:** Weeks 13-18 after Phase 1 completion

#### 4.1 Advanced Analytics

1. **Predictive Analytics** (3 weeks)
- Predict project completion time
- Predict conflict probability
- Predict project success rate
- **Effort:** ~40 hours

2. **Anomaly Detection** (2 weeks)
- Detect unusual specification patterns
- Identify risky combinations
- Flag incomplete requirements
- **Effort:** ~25 hours

3. **Recommendation Engine** (3 weeks)
- Recommend improvements
- Recommend similar projects
- Recommend team expertise
- Recommend external resources
- **Effort:** ~35 hours

---

#### 4.2 Knowledge Management

1. **Knowledge Graph** (3 weeks)
- Build knowledge graph from projects
- Link related specifications
- Query knowledge graph
- Visualization and exploration
- **Effort:** ~40 hours

2. **Semantic Search** (2 weeks)
- Search across projects
- Find similar specifications
- Search by meaning, not keywords
- **Effort:** ~20 hours

---

### Phase 5 - Multi-Domain Support (Priority: MEDIUM)

**Timeline:** Weeks 19-30 after Phase 1 completion

See [Multi-Domain Expansion](#multi-domain-expansion) section below for details.

---

---

## Documentation Requirements

### Library Documentation (Priority: HIGH)

#### 1. API Reference Documentation (1 week)
- Auto-generated from docstrings
- Examples for each function
- Parameter types and constraints
- Return value documentation
- Exception documentation
- **Tool:** Sphinx + autodoc
- **Output:** HTML docs on ReadTheDocs
- **Effort:** ~15 hours

#### 2. User Guide (2 weeks)
- Quick start guide
- Installation instructions
- Basic usage examples
- Common patterns
- Troubleshooting guide
- **Format:** Markdown + Jupyter Notebooks
- **Effort:** ~20 hours

#### 3. Architecture Guide (1 week)
- System design overview
- Engine interactions
- Data flow diagrams
- Extension points
- **Format:** Markdown + diagrams
- **Effort:** ~10 hours

#### 4. Migration Guides (1 week)
- Upgrade guides for new versions
- Breaking change documentation
- Migration scripts
- Deprecation notices
- **Effort:** ~10 hours

---

### Socrates2 Documentation (Priority: HIGH)

#### 1. User Documentation (2 weeks)
- Getting started guide
- Feature walkthroughs
- FAQ section
- Glossary
- Video tutorials (optional)
- **Effort:** ~25 hours

#### 2. API Documentation (1 week)
- OpenAPI/Swagger specs
- Interactive API explorer
- Endpoint documentation
- Authentication guide
- Rate limiting guide
- **Effort:** ~15 hours

#### 3. Administrator Guide (1 week)
- Installation guide
- Configuration guide
- Database management
- Backup/restore procedures
- Monitoring and logging
- **Effort:** ~10 hours

#### 4. Developer Guide (2 weeks)
- Contributing guide
- Code style guide
- Testing guide
- CI/CD pipeline documentation
- Architecture documentation
- **Effort:** ~20 hours

---

### Example & Template Documentation (Priority: MEDIUM)

#### 1. Domain Examples
- Software project examples (current)
- Book writing examples (for Tier 1)
- Business plan examples
- Technical architecture examples
- **Effort:** ~30 hours

#### 2. Template Library
- Question templates
- Specification templates
- Report templates
- Workflow templates
- **Effort:** ~20 hours

---

---

## Testing & Quality Assurance

### Current Status
- Unit tests: 30+ (models, utilities)
- Security tests: 19/25 passing
- API tests: Erroring (need database fix)
- Agent tests: 4 passing, rest erroring
- Library integration tests: 5 passing, 30 failing (need socrates-ai installed)
- Integration workflow tests: 12 passing, rest erroring

### Immediate Actions (This Week)

1. **Install socrates-ai** ⏳ USER ACTION
- Run: `pip install socrates-ai==0.1.0`
- Resolves: ~30 test failures

2. **Complete Test Fixes** (1-2 days)
- Fix remaining environment variable issues
- Fix test assertion logic
- Target: 100+ tests passing

---

### Test Expansion (Priority: HIGH)

#### 1. Additional Unit Tests (2 weeks)

**Coverage Gaps:**
- Edge case testing (empty inputs, None values, etc.)
- Large dataset testing (1000+ specifications)
- Unicode and special character handling
- Concurrent access testing
- Memory leak testing

**Target Coverage:** 95%+ of library code
**Effort:** ~30 hours

---

#### 2. Integration Tests (2 weeks)

**Test Scenarios:**
- Complete workflow: project → questions → specs → conflicts → quality
- Multi-user concurrent access
- Database transaction handling
- Error recovery scenarios
- Cache invalidation scenarios

**Target:** 50+ integration tests
**Effort:** ~25 hours

---

#### 3. Performance Tests (1 week)

**Test Scenarios:**
- Question generation speed (target: <2s per question)
- Conflict detection on 1000+ specs (target: <5s)
- Quality analysis on large projects (target: <10s)
- Memory usage under load (target: <500MB)
- Database query optimization

**Target:** Baseline performance metrics
**Effort:** ~15 hours

---

#### 4. Security Tests (1 week)

**Test Scenarios:**
- SQL injection prevention
- XSS prevention in exports
- CSRF protection
- Authentication/authorization
- Token expiration handling
- Rate limiting
- Input sanitization

**Target:** All security tests passing
**Effort:** ~15 hours

---

#### 5. Load & Stress Testing (2 weeks)

**Test Scenarios:**
- 100 concurrent users
- 10,000 projects in database
- Question generation under load
- Cache performance under load
- Database connection pooling

**Tools:** locust, k6, or Apache JMeter
**Effort:** ~20 hours

---

### Test Infrastructure (Priority: MEDIUM-HIGH)

#### 1. CI/CD Pipeline (1 week)
- GitHub Actions configuration
- Run tests on every push/PR
- Coverage reporting
- Performance regression detection
- **Effort:** ~15 hours

#### 2. Test Data Management (1 week)
- Factory fixtures for common test data
- Seed data for database tests
- Test data cleanup automation
- **Effort:** ~10 hours

#### 3. Test Reporting (1 week)
- HTML test reports
- Coverage reports
- Performance reports
- Test trend analysis
- **Effort:** ~15 hours

---

---

## Performance & Optimization

### Current Performance Issues

1. **Question Generation** - Currently uses LLM API (slow)
2. **Conflict Detection** - Scales poorly with many specs
3. **Database Queries** - No optimization yet
4. **Memory Usage** - Not optimized for large projects

---

### Optimization Roadmap (Priority: MEDIUM)

#### 1. LLM Optimization (2 weeks)

**Improvements:**
- Cache generated questions
- Batch LLM requests
- Prompt optimization for speed
- Fallback to template-based generation
- Parallel LLM requests

**Target Performance:**
- Single question: 1-2s (vs 3-5s current)
- 10 questions: 10-15s (vs 30-50s current)

**Effort:** ~20 hours

---

#### 2. Database Optimization (2 weeks)

**Improvements:**
- Add database indices
- Query optimization
- Connection pooling tuning
- Caching layer (Redis)
- Pagination for large datasets

**Target Performance:**
- Retrieve 100 specs: <100ms
- Conflict detection on 1000 specs: <5s
- Analytics calculation: <10s

**Effort:** ~25 hours

---

#### 3. Memory Optimization (1 week)

**Improvements:**
- Lazy loading of data
- Streaming for large exports
- Memory profiling
- Object pooling

**Target:**
- <100MB for 1000 projects
- <500MB under concurrent load

**Effort:** ~15 hours

---

#### 4. Algorithm Optimization (2 weeks)

**Improvements:**
- Optimize conflict detection algorithm
- Optimize quality scoring algorithm
- Implement incremental analysis
- Parallel processing where possible

**Target:**
- O(n) instead of O(n²) complexity where possible
- 50% reduction in computation time

**Effort:** ~20 hours

---

---

## Multi-Domain Expansion

### Vision
Transform Socrates from a code generation tool to a universal project assistant that can help organize any kind of project through Socratic questioning, context storage, conflict detection, and team coordination.

### Domain Expansion Strategy

#### Tier 1 Domains (Quick Wins) - 1-2 weeks each

**Target:** Add 4 new domains by end of 2025

##### 1. Technical Documentation
- Use case: Create API documentation, technical guides
- Spec categories:
- API endpoints
- Data models
- Authentication/authorization
- Error codes
- Usage examples
- Questions: What endpoints are needed? What auth mechanism?
- **Effort:** 1 week
- **Revenue Potential:** High (developer tool market)

##### 2. Architecture & System Design
- Use case: Design system architectures (microservices, databases, etc.)
- Spec categories:
- System components
- Data flows
- Scalability requirements
- Failure handling
- Security design
- Questions: What services do you need? How do they communicate?
- **Effort:** 1 week
- **Revenue Potential:** Very high (enterprise market)

##### 3. Product Requirements Document (PRD)
- Use case: Create product specs for non-technical domains
- Spec categories:
- User personas
- Use cases
- Features
- Success metrics
- Timeline
- Questions: Who is the user? What problems do they have?
- **Effort:** 1 week
- **Revenue Potential:** High (product management)

---

#### Tier 2 Domains (Medium Lift) - 2-4 weeks each

**Target:** Add 3 new domains by Q1 2026

##### 1. Book Writing & Content Creation
- Use case: Organize book structure, chapters, content
- Spec categories:
- Book outline
- Chapter summaries
- Key concepts
- Research sources
- Character profiles (for fiction)
- Questions: What topics should each chapter cover? What's the narrative flow?
- Conflict detection: Plot holes, character inconsistencies, tone shifts
- **Effort:** 3 weeks
- **Revenue Potential:** Medium (content creator market, 50M+ authors)

##### 2. Podcast & Video Series Planning
- Use case: Plan podcast episodes, video series
- Spec categories:
- Episode topics
- Guest list
- Key discussion points
- Production requirements
- Distribution strategy
- Questions: What should each episode cover? Who should you interview?
- Conflict detection: Topic overlap, guest conflicts, production constraints
- **Effort:** 2 weeks
- **Revenue Potential:** High (content creator market, podcasters)

##### 3. Academic Research & Papers
- Use case: Structure research papers, theses, dissertations
- Spec categories:
- Research question
- Literature review topics
- Methodology
- Hypothesis
- Data requirements
- Questions: What's your research question? What data do you need?
- Conflict detection: Methodological issues, missing citations, logical gaps
- **Effort:** 2 weeks
- **Revenue Potential:** Medium (academic market)

##### 4. Marketing Campaign Planning
- Use case: Plan marketing campaigns, campaigns, strategies
- Spec categories:
- Target audience
- Channels
- Message
- Timeline
- Budget allocation
- Success metrics
- Questions: Who's your audience? What channels will you use?
- Conflict detection: Budget vs reach, message consistency, channel mismatch
- **Effort:** 2 weeks
- **Revenue Potential:** High (marketing/advertising market)

---

#### Tier 3 Domains (Advanced) - 4-6 weeks each

**Target:** Add 2 new domains by Q2 2026

##### 1. Business Plan Development
- Use case: Create comprehensive business plans
- Spec categories:
- Business model
- Market analysis
- Financial projections
- Operations plan
- Risk analysis
- Funding strategy
- Questions: What problem does your business solve? Who's your market?
- Conflict detection: Unrealistic projections, market gaps, operational risks
- **Effort:** 5 weeks
- **Revenue Potential:** Very high (startup/investor market)

##### 2. Event Planning & Organization
- Use case: Plan conferences, weddings, events
- Spec categories:
- Event objectives
- Attendees
- Venue requirements
- Budget
- Timeline
- Logistics
- Success metrics
- Questions: What's the event purpose? How many attendees?
- Conflict detection: Budget constraints, timeline issues, venue conflicts
- **Effort:** 4 weeks
- **Revenue Potential:** High (event management market)

---

#### Tier 4 Domains (Experimental) - 6+ weeks each

**Target:** Pilot 2 domains in Q3 2026

##### 1. Game Design & Development
- Spec categories: Mechanics, story, level design, art style
- Complexity: High (very detailed domain)
- Revenue Potential: High (gaming industry, $200B+ market)

##### 2. Course & Curriculum Design
- Spec categories: Learning objectives, modules, assessments, resources
- Complexity: High (educational domain)
- Revenue Potential: Medium (EdTech market)

##### 3. UI/UX Design System
- Spec categories: Components, design tokens, accessibility, responsive design
- Complexity: High (design system is complex)
- Revenue Potential: High (design/product market)

##### 4. Legal & Compliance Documentation
- Spec categories: Requirements, policies, procedures, compliance
- Complexity: Very high (requires legal expertise)
- Revenue Potential: Very high (legal tech market, billions)

---

### Multi-Domain Implementation Plan

#### Phase 1: Infrastructure (2 weeks)

1. **Domain Plugin System**
- Create plugin interface for domain-specific logic
- Question templates by domain
- Spec categories by domain
- Conflict rules by domain
- Quality rules by domain

2. **Configuration System**
- Domain selection at project creation
- Domain-specific exports
- Domain-specific templates
- Domain-specific APIs

---

#### Phase 2: Tier 1 Domains (4 weeks)
Implement: Technical Documentation, Architecture, PRD

---

#### Phase 3: Tier 2 Domains (8-12 weeks)
Implement: Book Writing, Podcasts, Academic Research, Marketing

---

#### Phase 4: Tier 3 Domains (8-12 weeks)
Implement: Business Plans, Event Planning

---

#### Phase 5: Tier 4 Domains (Ongoing)
Pilot and refine game design, course design, UI/UX, legal domains

---

### Multi-Domain Go/No-Go Checklist (For Each Domain)

Before committing resources to a new domain:

**Questions to Answer:**
1. Is there significant demand? (TAM >$100M)
2. Can Socratic method work well? (Score >7/10)
3. Can we differentiate from competitors?
4. Can we acquire users cost-effectively?
5. Is implementation complexity manageable? (<6 weeks for Tier 1-2)

**Go Decision:** Yes to 4+ questions
**No Decision:** Yes to 2 or fewer questions
**Pilot:** Yes to 3 questions (build MVP and test market)

---

---

## DevOps & Deployment

### Current Deployment Status
- ✅ Development: Local Python + PostgreSQL
- ⏳ Testing: CI/CD pipeline not yet set up
- ❌ Staging: Not deployed
- ❌ Production: Not deployed

---

### Deployment Infrastructure (Priority: HIGH)

#### 1. CI/CD Pipeline (2 weeks)

**Tool:** GitHub Actions

**Pipeline Stages:**
1. **Lint & Format** (5 min)
- Black code formatting
- Flake8 linting
- MyPy type checking
- Isort import sorting

2. **Test** (15 min)
- Unit tests
- Integration tests
- Coverage report
- Security tests

3. **Build** (5 min)
- Docker image build
- Artifact storage

4. **Deploy to Staging** (10 min)
- Deploy to staging environment
- Smoke tests
- Health checks

5. **Manual Approval**
- QA approval gate
- Performance review

6. **Deploy to Production** (10 min)
- Blue-green deployment
- Smoke tests
- Rollback capability

**Effort:** ~25 hours

---

#### 2. Docker Configuration (1 week)

**Containers:**
- Backend API (FastAPI + Gunicorn)
- PostgreSQL auth database
- PostgreSQL specs database
- Redis cache (optional)
- Nginx reverse proxy

**Files:**
- `Dockerfile` for API
- `docker-compose.yml` for local development
- `.dockerignore`

**Effort:** ~15 hours

---

#### 3. Infrastructure as Code (2 weeks)

**Tool:** Terraform

**Resources:**
- AWS EC2 instances
- RDS PostgreSQL databases
- S3 for backups
- CloudFront for CDN
- CloudWatch for monitoring
- Auto-scaling configuration

**Effort:** ~25 hours

---

#### 4. Monitoring & Logging (2 weeks)

**Tools:**
- CloudWatch / ELK Stack
- Sentry for error tracking
- DataDog / New Relic for APM
- Custom dashboards

**Metrics to Track:**
- Request latency
- Error rates
- Database query performance
- Concurrent users
- API usage by endpoint
- LLM API costs

**Effort:** ~20 hours

---

#### 5. Backup & Disaster Recovery (1 week)

**Strategy:**
- Daily automated backups
- Cross-region replication
- Point-in-time recovery
- Disaster recovery testing
- RTO: 1 hour, RPO: 15 minutes

**Effort:** ~15 hours

---

### Scaling Strategy (Priority: MEDIUM)

#### 1. Horizontal Scaling (2 weeks)
- Load balancing
- Stateless API design
- Session management
- Database connection pooling
- Effort: ~20 hours

#### 2. Caching Layer (1 week)
- Redis for question cache
- Question cache strategy
- Cache invalidation
- Effort: ~15 hours

#### 3. Queue System (1 week)
- Background job processing
- Async question generation
- Batch processing
- Effort: ~15 hours

---

---

## Priority Matrix

### Quick Wins (1-2 weeks, High Impact)
1. Install socrates-ai and fix remaining tests
2. Add missing environment variables to conftest
3. Implement database optimization (indices, caching)
4. Add authentication endpoints to Socrates2
5. Create QuestionGenerator enhancement templates

### High Priority (2-4 weeks, Critical for Functionality)
1. Complete Socrates2 Phase 1 (100% tests passing)
2. Implement core agents (Socratic, Conflict, Quality, Learning)
3. Expand Socrates library API (fluent API, batch processing)
4. Add multi-LLM support to Socrates library
5. Set up CI/CD pipeline

### Medium Priority (4-8 weeks, Important for Usability)
1. Team collaboration features
2. Analytics and reporting
3. Export to multiple formats
4. Tier 1 domain support
5. Monitoring and logging

### Nice to Have (8+ weeks, Future Enhancement)
1. Tier 2-3 domain support
2. Advanced ML features
3. Knowledge graph integration
4. Plugin system
5. Community features

---

---

## Timeline Estimates

### Phase 1 - Core Platform (Weeks 1-2)
- Fix remaining test failures
- Get to 130/132 tests passing
- **Effort:** 40 hours
- **Deliverable:** Stable test suite, infrastructure ready

### Phase 2 - Core Agents (Weeks 3-6)
- Implement 4 core agents
- 80+ new tests
- **Effort:** 160 hours
- **Deliverable:** Functional agent system

### Phase 3 - Advanced Features (Weeks 7-12)
- Multi-project features
- Team collaboration
- Export & integration
- **Effort:** 150 hours
- **Deliverable:** Enterprise-ready platform

### Phase 4 - Intelligence Layer (Weeks 13-18)
- Predictive analytics
- Recommendation engine
- Knowledge graph
- **Effort:** 120 hours
- **Deliverable:** AI-powered insights

### Phase 5 - Multi-Domain (Weeks 19+)
- Tier 1 domains (4 weeks)
- Tier 2 domains (8-12 weeks)
- Ongoing: Tier 3-4 domains
- **Effort:** 200+ hours
- **Deliverable:** Universal project assistant

### Production Deployment (Ongoing after Phase 1)
- CI/CD pipeline (2 weeks)
- Docker/Kubernetes (2 weeks)
- Infrastructure setup (2 weeks)
- **Effort:** 80 hours
- **Deliverable:** Production-ready platform

---

## Total Effort Summary

| Phase | Library Work | Socrates2 Work | Deployment | Total |
|-------|--------------|----------------|-----------|-------|
| Core Fixes | 40h | - | - | 40h |
| Phase 1-2 | 120h | 160h | - | 280h |
| Phase 3-4 | 200h | 200h | 80h | 480h |
| Multi-Domain | 300h | 100h | - | 400h |
| **TOTAL** | **660h** | **460h** | **80h** | **1200h** |

**Timeline:** ~7-8 months at 40 hours/week

---

## Notes

1. **Testing is Critical** - Allocate 20-30% of effort to testing and QA
2. **Documentation Often Overlooked** - Plan 15-20% effort for docs
3. **Performance Matters Early** - Optimize from the start, not after scaling issues
4. **User Feedback Loops** - Get real users testing features early
5. **Multi-Domain Strategy** - Start with 1-2 domains, expand based on traction

---

**Document Last Updated:** November 9, 2025
**Next Review Date:** December 9, 2025